Change Management Plan for Okta FastPass

# Table of Contents

Change Management Plan	2

How to use this plan?	2

Deployment Schedule	3

Phase 1: Educate and build understanding	5

Phase 2: Run the pilot program	5

Phase 3: Rollout Okta FastPass	6

Phase 4: Enforcement	6

# Change Management Plan

This plan provides Okta admins with a step-by-step guide for a successful, phased deployment of Okta FastPass. It focuses on proactive communication and support readiness to minimize user friction, reduce support calls, and drive adoption of this critical security and productivity enhancement.

## How to use this plan?

This plan is your roadmap for a successful and smooth transition to Okta FastPass. It addresses common challenges proactively, ensuring smooth and successful adoption. Use this change management plan with the following assets, located within the downloadable Launch Kit folder:

- Communication folder:

  - Email templates

  - Flyers for phishing resistance and Okta FastPass

- Training folder:

  - Quick reference guides (QRGs)

  - Frequently asked questions (FAQs)

- Change Management folder:

  - Okta FastPass feedback questionnaire

  - Sample Project Plan template (representing your plan as a Gantt chart).

The chart illustrates the project schedule and visually represents tasks displayed against a timeline.

# Deployment Schedule

This deployment schedule is for customers already using Okta Verify for authentication. This deployment timeline depends on the organization's size and the complexity of the existing process.

✎ Note: Email templates are available in the Communication folder.

| Phases | Duration | Available Assets | Action Items |
| --- | --- | --- | --- |
| Phase 1 - Educate and build | Days 0-7 | - Phishing resistance flyer - Okta FastPass end user flyer - Email template to communicate the change | - Send an email with the phishing resistance flyer to educate and pique the curiosity of end users. - Create an email using the email template, attach the Okta FastPass end user flyer, and send it to end users. |
| Phase 2 - Run the pilot program | Days 7-30 | - An email template to nominate users for the Okta FastPass pilot program - An email template to inform users in the pilot program on how to set up Okta FastPass and how to use it - An email template to conclude the pilot and gather feedback - A questionnaire to gather feedback | - Send an email to run the pilot project. - Send an email to pilot users on how to set up and use Okta FastPass. - Gather feedback at the end of the pilot to understand the pain points. |
| Phase 3 - Rollout Okta FastPass | Days 30-60 | Email template for rollout | Send an email for the phased rollout. |
| Phase 4 - Enforcement | Days 60-90 | Email template to communicate the deprecation of other authenticators | Send a final deprecation email. |

## Phase 1: Educate and build understanding

In this phase, you inform end users about the upcoming transition to Okta FastPass, clearly articulating its benefits and the reasons behind the change. In this phase, ensure your team is consistent on messaging:

- Why we're moving to FastPass: Emphasize enhanced security against phishing.

- SMS is not secure: Briefly explain the vulnerabilities of SMS-based authentication.

- FastPass is easier for users: No more typing one-time passcodes, truly passwordless access.

Admin Actions:

- Launch an awareness campaign using the Okta FastPass end user flyer.

- Send an email to inform your organization about the upcoming changes. You can use the About Okta FastPass template available in the Communication_Templates doc.

- Prepare your IT support team to ensure your help desk knows about upcoming communications.

## Phase 2: Run the pilot program

Running a pilot project provides insightful information that can help with the rollout. It allows you to test the deployment process, gather real-world feedback, identify common issues, and refine communication and support strategies with a controlled user group.

Admin Actions:

- Send an email to ask your organization for a nomination to the pilot group:

  - Start with a small, manageable group that includes users from various departments, such as IT, finance, support, marketing, and the product team.

  - Include power users, product leaders, product evangelists, and complainers to get diverse feedback.

  - Include users from various fields and offices from different geographical locations. Additionally, ensure your user pool includes users from different platforms, such as iOS, Android, macOS, and Windows.

- Send an email to your pilot group to guide them through the enrollment and initial usage.

- Gather feedback by conducting surveys and monitoring support tickets from the pilot group.

- Use the pilot feedback to fine-tune your end user communications and internal IT support documentation.

- Draft internal support frequently asked questions (FAQ) and troubleshooting guide based on actual pilot issues.

## Phase 3: Rollout Okta FastPass

Expand FastPass deployment to all remaining users, ensuring they have clear instructions and access to robust support, while preparing them for the eventual deprecation of older methods.

Admin Actions:

- Begin rolling out FastPass to the broader user base, department by department, or in larger waves.

  - Provide easy-to-follow instructions on how users should enroll in and use FastPass.

  - Ensure users know where to go for support, e.g., the help desk contact, a dedicated intranet page, and an updated FAQ.

- Begin messaging that other MFA factors will shut off on Day 90 or a specific date. Emphasize the importance of switching to FastPass now.

## Phase 4: Enforcement

In this phase, deactivate less secure authentication methods to push users to use Okta FastPass for improved security posture and streamlined access.

Admin Actions:

- Send a final reminder about the shutdown of older MFA factors.

- Turn off SMS, Okta Verify push, and Okta Verify OTP as authentication options.

- Be prepared for a potential temporary spike in support calls immediately following the deprecation; ensure adequate staffing.

- Conduct a review to assess adoption rates and support impact.